## Slide 1: PROGRESS REPORT FOR OFOP
Food Nanny Team

## Slide 2: PROGRESS
Deliverables
User Registration API released.
User Authentication API released.
User Login screen is designed & created.
Registration screen is designed & created.

## Slide 3: On going development
Create & config the repo in GIT HUB.
On premises development moving to cloud (Azure)
Creating integration between Client app and backend APIs
Developing home menu API
Developing menu details API
Developing Home screen and details screen.

## Slide 4: SCHEULE FOR NEXT REVIEW
Next Review Next Week
working with cloud services (DB and APIs)
Released work flow workaround version
Developing home menu API
Developing menu details API
Developing Home screen and details screen.

## Slide 5: TECHNOLOGY
ASP.NET Core API
For Backend Services
Microsoft SQL Server
For Database
Flutter
For Mobile App

## Slide 6: Thank You
Lakshitha Lokuge (Project Manager)